Drilling Schedule – Weekly Snapshot

| Project: | Earthquake Ready Burnside Bridge |
| --- | --- |
| Subject: | Drilling Activities from August to November 2021 |
| Date: | Wednesday, September 01, 2021 |

Map of all Drilling Locations from August to November

Schedule (Dates Subject to Change)

Week of 8/30

- B-16 (East - ODOT)

- B-32 (East – American Medical Response)

Week of 9/7

- B-32 (East – American Medical Response)

- B-33 (East – American Medical Response)

- B-5 (West - Mercy Corps)

- B-6 (West - Mercy Corps)

Week of 9/13

- B-7 (West – Waterfront Park)

- CPT-1 (West - Mercy Corps)

- CPT-2 (West - Mercy Corps)

- B-20 (East- Burnside Bridge Approach)

- B-15 (East - ODOT)

- CPT-3 (East - ODOT)

- CPT-4 (East - ODOT)

- CPT-5 (East - Pacific Coast Fruit)

- CPT-6 (East - American Medical Response)

- CPT-7 (East - American Medical Response)

- CPT-8 (East – NE 2nd Ave)

Week of 9/20

- B-8 (West - Waterfront Park)

- B-19 (East - Burnside Bridge Approach)

- B-4 (West - Burnside Bridge Approach)

Week of 9/27

- B-14 (East – ODOT)

Week of 10/4

- B-21 (West – NW 1st Ave)

- B-22 (West – Naito)

Week of 10/11

- B-23 (West – Waterfront Park)

Week of 10/18

- No on-land work

Week 10/25

- No on-land work

COMPLETE

- B-17 (East - Pacific Coast Fruit)

- B-18 (East - Pacific Coast Fruit)

What to Expect

- All locations are within 375 feet of the bridge.

- This work will require large trucks and drilling equipment to obtain the samples.

- The drilling collects samples that are 8-inches in diameter.

- At each location, contractor activities will occur intermittently and last over the course of one to four days.

- While most of the work will occur during the day, some night work will occur. Noise can vary from the sound of an idling car to a garbage truck.

- Traffic control devices and - flagging will be in place to direct traffic when needed.

- For noise complaints, call 503-988-4884 and the contractor will assist the County to address complaints within 24 hours or before the next scheduled night work.